Website Development Proposal
To: CSB, Bihta, Patna  From: Easifai  Date: 04-12-2025

Subject: Proposal for Website Development

Dear Sir,

I am pleased to submit this proposal for the development of a professional website for CSB. The objective of this project is to design and build a fully functional, user-friendly, responsive website as per the requirements discussed.

PROJECT SCOPE

The deliverables of this project will include:

- Fully functional website for users consisting of menu, payment gateway and notifications.

- An interface for CSB for checking orders.

- Mobile and desktop compatible layout

- Qr code of website.

- 1 month of free maintenance after delivery

TIMELINE

| Stage | Duration |
| --- | --- |
| Requirement & Design Finalization | 2–3 days |
| Development & Integration | 5–7 days |
| Review, Testing & Final Delivery | 1–2 days |

Total estimated time: 7–12 days

POST-DELIVERY SUPPORT

The free maintenance period will cover:

- Minor content updates

- Bug fixes

- Performance monitoring

After this period, ongoing maintenance will be billed monthly if opted by CSB.

Maintenance:

- 1 month free maintenance after deployment

- After the first month, ₹500/month will be charged for continued maintenance (optional).

PRICING & PAYMENT TERMS

| Description | Price |
| --- | --- |
| Website Development | ₹2,000/- |

Payment Structure:

- 30% Advance: ₹600

- 70% After Delivery: ₹1,400 (after final approval and handover)

ACCEPTANCE & CONFIRMATION

If the terms mentioned are satisfactory, kindly confirm approval so we may proceed with the initial phase and payment.

Thank you for considering my services. I look forward to working with CSB and delivering a website that meets your expectations with quality and professionalism.

Warm regards,
Jiya Patel & Raj Pratap Singh
+91 8320218260

Sign of Customer									Sign of Easifai